Table of Contents

# PRD: Idea Management System

Epic: #106
Status: Draft
Author: Product Manager Agent
Date: 2026-02-03
Stakeholders: Engineering Team, Product Team, Innovation Committee
Priority: p1

## Table of Contents

- Problem Statement

- Target Users

- Goals & Success Metrics

- Requirements

- User Stories & Features

- User Flows

- Dependencies & Constraints

- Risks & Mitigations

- Timeline & Milestones

- Out of Scope

- Open Questions

- Appendix

## 1. Problem Statement

### What problem are we solving?

Organizations struggle to capture, evaluate, and prioritize innovative ideas from team members in a systematic way. Ideas are often lost in email threads, chat messages, or informal conversations, leading to missed opportunities for improvement and innovation. There is no centralized system to track ideas from conception through implementation.

### Why is this important?

- Innovation Pipeline: Teams need a structured way to collect and nurture innovative ideas

- Resource Optimization: Without proper evaluation, resources may be allocated to low-impact ideas

- Engagement: Team members feel undervalued when their ideas are lost or ignored

- Competitive Advantage: Companies that capture and act on ideas faster outpace competitors

- Decision Support: Leadership needs data-driven insights to prioritize innovation investments

### What happens if we don’t solve this?

- Valuable ideas continue to be lost in informal channels

- Teams waste time re-proposing ideas that were previously rejected

- Innovation efforts lack structure and accountability

- Employee engagement in innovation decreases

- Competitors who have better idea management processes gain market advantage

## 2. Target Users

### Primary Users

User Persona 1: Individual Contributor (Idea Submitter) - Demographics: 25-45 years old, tech-savvy, individual contributors across all departments - Goals: - Share innovative ideas that could improve products, processes, or workflows - Get visibility for contributions - Understand what happens to submitted ideas - Pain Points: - No clear channel to submit ideas - Never hear back about submitted ideas - Don’t know if ideas are being considered - Behaviors: - Currently emails ideas to managers or mentions them in meetings - Often forgets to follow up on ideas - Loses motivation when ideas disappear into the void

User Persona 2: Manager/Reviewer (Decision Maker) - Demographics: 30-55 years old, team leads, managers, directors - Goals: - Quickly evaluate ideas based on impact and feasibility - Prioritize the most valuable ideas for implementation - Provide feedback to submitters - Track which ideas are being worked on - Pain Points: - Ideas come through multiple channels (email, chat, meetings) - No consistent format makes evaluation difficult - Hard to compare ideas objectively - Lose track of which ideas were approved - Behaviors: - Currently maintains spreadsheets or notes - Struggles to follow up on approved ideas - Makes subjective decisions without structured criteria

User Persona 3: Innovation Lead (Administrator) - Demographics: 35-50 years old, senior management, innovation committee members - Goals: - Configure scoring criteria that align with organizational strategy - Generate reports on innovation pipeline health - Track time from submission to implementation - Identify patterns in idea themes and categories - Pain Points: - No visibility into organization-wide innovation activity - Cannot measure innovation program effectiveness - Difficult to identify areas where innovation is lacking - Behaviors: - Currently requests manual reports from managers - Runs quarterly innovation reviews - Wants data to justify innovation program investments

### Secondary Users

- Executive Leadership: High-level visibility into innovation pipeline for strategic planning

- Support Staff: Need to train users and troubleshoot system issues

- Collaborators: Team members who want to comment on and refine existing ideas

## 3. Goals & Success Metrics

### Business Goals

- Increase Innovation Output: Double the number of ideas moving to implementation within 6 months

- Improve Evaluation Speed: Reduce average review time from 2+ weeks to < 5 business days

- Boost Engagement: Achieve 90% user satisfaction rating and 50+ ideas submitted in first month

- Enhance Transparency: 100% of submitters receive status updates within 2 business days

### Success Metrics (KPIs)

| Metric | Current | Target | Timeline |
| --- | --- | --- | --- |
| Ideas submitted per month | ~10 (informal) | 50+ | Month 1 |
| Average review time | 14+ days | < 5 days | Month 2 |
| Approved ideas implemented | 30% | 80% | Quarter 1 |
| User satisfaction score | N/A | 90% | Quarter 1 |
| Time to implementation | 90+ days | < 45 days | Quarter 2 |
| Active users | N/A | 200+ | Month 3 |

### User Success Criteria

- Submitters: Can submit an idea in < 5 minutes and receive acknowledgment immediately

- Reviewers: Can evaluate 10 ideas in < 30 minutes using structured scoring

- Administrators: Can generate reports on innovation metrics in < 2 minutes

- All Users: Can find any idea in < 10 seconds using search/filters

## 4. Requirements

### 4.1 Functional Requirements

#### Must Have (P0)

- Idea Submission

  - User Story: As a team member, I want to submit ideas with rich descriptions and categories so they can be evaluated properly

  - Acceptance Criteria:

    - Form includes: Title (required), Description (rich text), Category (dropdown), Expected Impact (text)

    - Support file attachments (images, documents, up to 10MB per file)

    - Auto-save drafts every 30 seconds

    - Confirmation message with unique idea ID

    - Email notification sent to submitter

- Multi-Criteria Scoring

  - User Story: As a manager, I want to score ideas on multiple dimensions so I can make objective prioritization decisions

  - Acceptance Criteria:

    - Four scoring dimensions: Impact (1-5), Feasibility (1-5), Cost (Low/Med/High), Strategic Alignment (1-5)

    - Calculate weighted total score automatically

    - Display score breakdown visually (radar chart)

    - Support adding scoring justification comments

- Workflow State Management

  - User Story: As a stakeholder, I want to track idea status so I know what’s being worked on

  - Acceptance Criteria:

    - Six states: Submitted → Under Review → Approved/Rejected → In Progress → Completed → Archived

    - Status change triggers email notification to submitter and stakeholders

    - Only authorized users can change status (role-based)

    - Status history log with timestamps and user who made change

- Commenting & Collaboration

  - User Story: As a contributor, I want to comment on ideas so we can refine them collectively

  - Acceptance Criteria:

    - Threaded comments with rich text support

    - @mention notifications for specific users

    - Email digest for new comments (configurable frequency)

    - Edit/delete own comments (within 24 hours)

- Search & Filtering

  - User Story: As a user, I want to find relevant ideas quickly so I can learn from previous submissions

  - Acceptance Criteria:

    - Full-text search across title, description, comments

    - Filter by: Category, Status, Score Range, Submitter, Date Range

    - Sort by: Newest, Highest Score, Most Comments, Status

    - Save custom filter sets as “My Views”

#### Should Have (P1)

- Analytics Dashboard

  - User Story: As an innovation lead, I want to see metrics on idea pipeline health so I can report to leadership

  - Acceptance Criteria:

    - Charts: Ideas by category (pie), Status distribution (bar), Score trends (line)

    - KPI cards: Total ideas, Average score, Ideas in progress, Completion rate

    - Export data as CSV or PDF

    - Date range filters

- Notifications System

  - User Story: As a user, I want to be notified of relevant updates so I stay informed without constant checking

  - Acceptance Criteria:

    - In-app notification bell with unread count

    - Email notifications for: Status changes, New comments, Assignment

    - Configurable notification preferences per event type

    - Mark as read/unread functionality

- Role-Based Authorization

  - User Story: As an admin, I want to control who can perform specific actions so the system remains secure

  - Acceptance Criteria:

    - Three roles: Submitter (default), Reviewer (can score/approve), Admin (full access)

    - Reviewers can: View all ideas, add scores, change status to Approved/Rejected

    - Admins can: Configure scoring criteria, manage users, access analytics

    - Users can only edit/delete their own submitted ideas

#### Could Have (P2)

- Idea Templates

  - User Story: As a submitter, I want to use templates so I don’t forget important details

  - Acceptance Criteria:

    - Pre-defined templates for: Process Improvement, Product Feature, Cost Reduction

    - Custom templates can be created by admins

    - Templates include field prompts and examples

- Idea Linking

  - User Story: As a reviewer, I want to link related ideas so we can identify themes

  - Acceptance Criteria:

    - Add “Related Ideas” section with autocomplete search

    - Visual indicator on linked ideas

    - Show network graph of related ideas

#### Won’t Have (Out of Scope)

- Integration with project management tools (Jira, Azure DevOps)

- AI-powered idea matching or clustering

- Gamification (points, badges, leaderboards)

- Mobile native apps (responsive web only)

- Multi-language support (English only in v1)

### 4.2 Non-Functional Requirements

#### Performance

- Page Load Time: < 2 seconds for idea list (50 items), < 1 second for single idea view

- Search Response: < 500ms for full-text search across 10,000 ideas

- File Upload: Support up to 5 concurrent uploads, 10MB max per file

- Concurrent Users: Support 100 concurrent users without degradation

#### Security

- Authentication: Integrate with existing organizational SSO (OAuth 2.0/OIDC)

- Authorization: Role-Based Access Control (RBAC) with three roles

- Data Protection:

  - Encrypt sensitive data at rest (AES-256)

  - All API calls over HTTPS (TLS 1.3)

  - Input validation and sanitization on all forms

- Audit Logging: Log all state changes, scoring events, and admin actions

- Compliance: GDPR-compliant data handling with right to export/delete

#### Scalability

- User Growth: Support 500 users in year 1, scale to 2,000 users by year 2

- Data Volume: Handle 1,000+ ideas in first year, 5,000+ by end of year 2

- File Storage: Plan for 50GB file storage in year 1, expandable to 500GB

#### Usability

- Accessibility: WCAG 2.1 AA compliance for all public-facing features

- Browser Support: Chrome, Firefox, Safari, Edge (latest 2 versions)

- Mobile: Fully responsive design for tablets and phones

- Localization: English only in v1, architecture supports future i18n

#### Reliability

- Uptime: 99.5% availability during business hours (6 AM - 8 PM PT)

- Data Backup: Automated daily backups with 30-day retention

- Recovery Time: < 4 hours Recovery Time Objective (RTO)

- Recovery Point: < 1 hour data loss acceptable (RPO)

- Error Handling:

  - Graceful degradation (read-only mode if database issues)

  - User-friendly error messages (no stack traces)

  - Auto-retry for transient failures

## 5. User Stories & Features

### Feature 1: Idea Submission & Management

Description: Core capability for users to create, view, edit, and delete their ideas
Priority: P0
Epic: #106

| Story ID | As a… | I want… | So that… | Acceptance Criteria | Priority | Estimate |
| --- | --- | --- | --- | --- | --- | --- |
| US-1.1 | Team Member | Submit a new idea with title, description, and category | My idea can be reviewed by decision-makers | • [ ] Form with required fields• [ ] Rich text editor for description• [ ] Category dropdown (configurable)• [ ] File attachment support (10MB max)• [ ] Auto-save drafts every 30s | P0 | 3 days |
| US-1.2 | Team Member | View a list of all my submitted ideas | I can track what I’ve proposed | • [ ] List view with title, status, score, date• [ ] Pagination (20 per page)• [ ] Sort by date/score/status | P0 | 2 days |
| US-1.3 | Team Member | Edit my submitted ideas before they’re reviewed | I can refine details and fix mistakes | • [ ] Edit only in “Submitted” status• [ ] Save changes updates timestamp• [ ] Revision history visible | P0 | 2 days |
| US-1.4 | Team Member | Delete my submitted ideas | I can remove duplicates or ideas I no longer want to pursue | • [ ] Soft delete (mark as deleted, not removed)• [ ] Confirmation dialog• [ ] Only deletable in “Submitted” status | P1 | 1 day |

### Feature 2: Scoring & Evaluation

Description: Structured multi-criteria scoring system for objective idea prioritization
Priority: P0

| Story ID | As a… | I want… | So that… | Acceptance Criteria | Priority | Estimate |
| --- | --- | --- | --- | --- | --- | --- |
| US-2.1 | Reviewer | Score ideas on Impact, Feasibility, Cost, and Strategic Alignment | I can objectively compare ideas | • [ ] Scoring form with 4 criteria• [ ] Impact: 1-5 scale with descriptions• [ ] Feasibility: 1-5 scale• [ ] Cost: Low/Med/High radio buttons• [ ] Strategic Alignment: 1-5 scale• [ ] Optional justification text per criterion | P0 | 3 days |
| US-2.2 | Reviewer | See calculated total score with visual breakdown | I can quickly identify high-value ideas | • [ ] Weighted score calculation (configurable weights)• [ ] Radar chart visualization• [ ] Score displayed prominently on idea card• [ ] Score history log | P0 | 2 days |
| US-2.3 | Admin | Configure scoring criteria weights | The scoring reflects our organizational priorities | • [ ] Admin settings page• [ ] Adjust weights (must sum to 100%)• [ ] Preview impact on existing scores• [ ] Change history log | P1 | 2 days |

### Feature 3: Workflow & Status Management

Description: State machine for tracking ideas from submission to completion
Priority: P0

| Story ID | As a… | I want… | So that… | Acceptance Criteria | Priority | Estimate |
| --- | --- | --- | --- | --- | --- | --- |
| US-3.1 | Reviewer | Change idea status through defined workflow states | The team knows what stage each idea is in | • [ ] Six states with clear definitions• [ ] State transition rules enforced• [ ] Status change requires comment (optional)• [ ] Notifications sent on status change | P0 | 3 days |
| US-3.2 | Submitter | Receive notifications when my idea status changes | I stay informed about my idea’s progress | • [ ] Email notification with status details• [ ] In-app notification bell• [ ] Link to idea details• [ ] Unsubscribe option | P0 | 2 days |
| US-3.3 | Stakeholder | View status history for each idea | I understand the decision-making process | • [ ] Timeline view with dates• [ ] User who made change• [ ] Comments associated with change• [ ] Filterable by date range | P1 | 2 days |

### Feature 4: Collaboration & Comments

Description: Threaded commenting system for idea discussion and refinement
Priority: P0

| Story ID | As a… | I want… | So that… | Acceptance Criteria | Priority | Estimate |
| --- | --- | --- | --- | --- | --- | --- |
| US-4.1 | User | Add comments to any idea | I can provide feedback and ask questions | • [ ] Comment form with rich text• [ ] @mention support for users• [ ] Markdown formatting• [ ] Edit/delete own comments (24h window) | P0 | 3 days |
| US-4.2 | User | See threaded comment discussions | I can follow conversation context | • [ ] Nested replies (1 level deep)• [ ] Collapse/expand threads• [ ] Sort by newest/oldest | P1 | 2 days |
| US-4.3 | User | Receive notifications for new comments on ideas I’m watching | I stay engaged in relevant discussions | • [ ] Auto-watch ideas I submit or comment on• [ ] Manual watch/unwatch button• [ ] Daily digest option• [ ] Immediate notification option | P1 | 2 days |

### Feature 5: Search, Filter, & Discovery

Description: Powerful search and filtering to find relevant ideas quickly
Priority: P0

| Story ID | As a… | I want… | So that… | Acceptance Criteria | Priority | Estimate |
| --- | --- | --- | --- | --- | --- | --- |
| US-5.1 | User | Search ideas by keywords | I can find ideas related to specific topics | • [ ] Full-text search (title, description, comments)• [ ] Highlight matching terms• [ ] Search results ranked by relevance• [ ] Search suggestions/autocomplete | P0 | 3 days |
| US-5.2 | User | Filter ideas by category, status, score, and date | I can narrow down to ideas I care about | • [ ] Multi-select filters• [ ] Filter combinations (AND logic)• [ ] Clear individual filters• [ ] Filter count badges | P0 | 2 days |
| US-5.3 | User | Save custom filter sets as “My Views” | I can quickly return to frequently used filters | • [ ] Save current filters with name• [ ] Access saved views from sidebar• [ ] Edit/delete saved views• [ ] Default view option | P1 | 2 days |

### Feature 6: Analytics Dashboard

Description: Reporting and metrics for innovation program oversight
Priority: P1

| Story ID | As a… | I want… | So that… | Acceptance Criteria | Priority | Estimate |
| --- | --- | --- | --- | --- | --- | --- |
| US-6.1 | Innovation Lead | See a dashboard with key innovation metrics | I can monitor program health | • [ ] KPI cards: Total, In Progress, Completed, Avg Score• [ ] Ideas by category (pie chart)• [ ] Status distribution (bar chart)• [ ] Score trends over time (line chart)• [ ] Refresh data button | P1 | 3 days |
| US-6.2 | Innovation Lead | Filter dashboard data by date range | I can analyze specific time periods | • [ ] Date range picker (last 30/90/365 days, custom)• [ ] Charts update dynamically• [ ] Comparison to previous period | P1 | 2 days |
| US-6.3 | Innovation Lead | Export analytics data | I can share reports with leadership | • [ ] Export as CSV (raw data)• [ ] Export as PDF (formatted report)• [ ] Include charts and tables• [ ] Email export option | P2 | 2 days |

### Feature 7: Administration & Configuration

Description: System administration and configuration capabilities
Priority: P1

| Story ID | As a… | I want… | So that… | Acceptance Criteria | Priority | Estimate |
| --- | --- | --- | --- | --- | --- | --- |
| US-7.1 | Admin | Manage user roles | I can control who has reviewer/admin access | • [ ] User list with current roles• [ ] Assign/revoke roles• [ ] Role change history log• [ ] Bulk role assignment | P1 | 2 days |
| US-7.2 | Admin | Configure idea categories | Categories reflect our organizational structure | • [ ] Add/edit/delete categories• [ ] Reorder categories• [ ] Migration plan for ideas in deleted categories• [ ] Category usage statistics | P1 | 2 days |
| US-7.3 | Admin | Configure workflow states | The workflow matches our process | • [ ] Edit state names• [ ] Configure state transitions• [ ] Cannot delete states with active ideas• [ ] State transition diagram preview | P2 | 3 days |

## 6. User Flows

### Primary Flow: Idea Submission

Trigger: User wants to propose a new idea
Preconditions: User is authenticated

Steps: 1. User clicks “Submit New Idea” button in navigation 2. System displays idea submission form 3. User fills in: - Title (required) - Description with rich text editor (required) - Category from dropdown (required) - Expected impact description (optional) 4. User optionally attaches files (up to 5 files, 10MB each) 5. System auto-saves draft every 30 seconds 6. User clicks “Submit Idea” 7. System validates inputs 8. System creates idea record with “Submitted” status 9. System sends confirmation email to user with idea ID 10. Success State: User sees confirmation message and is redirected to idea detail page

Alternative Flows: - 7a. Validation fails: System displays inline error messages, highlights invalid fields - 8a. User saves as draft: Idea saved with “Draft” status, not visible to reviewers yet - 9a. Email service unavailable: Idea still created, email queued for retry

### Secondary Flow: Idea Scoring & Approval

Trigger: Reviewer wants to evaluate a submitted idea
Preconditions: User has Reviewer or Admin role, idea is in “Under Review” status

Steps: 1. Reviewer navigates to “Ideas for Review” queue 2. System displays list of ideas in “Under Review” status, sorted by submission date 3. Reviewer clicks on an idea to view details 4. System displays full idea details with scoring form 5. Reviewer scores each criterion: - Impact (1-5 scale) - Feasibility (1-5 scale) - Cost (Low/Med/High) - Strategic Alignment (1-5 scale) 6. System calculates weighted total score in real-time 7. Reviewer adds scoring justification (optional) 8. Reviewer changes status to “Approved” or “Rejected” 9. Reviewer adds status change comment (optional) 10. Reviewer clicks “Save & Update Status” 11. System saves scores and updates status 12. System sends notification to submitter 13. Success State: Idea moves to “Approved” or “Rejected” state, reviewer returns to review queue

Alternative Flows: - 8a. Score is borderline: Reviewer adds detailed justification, assigns to senior reviewer for second opinion - 11a. Reviewer wants to save score without changing status: System saves scores, status remains “Under Review”

## 7. Dependencies & Constraints

### Technical Dependencies

| Dependency | Type | Status | Owner | Impact if Unavailable |
| --- | --- | --- | --- | --- |
| SSO/OIDC Authentication | External | Available | IT Security | High - Cannot authenticate users |
| PostgreSQL Database | Infrastructure | Available | DevOps | High - System cannot function |
| ASP.NET Core 10 | Framework | Available | Engineering | High - Development blocked |
| React 19 | Framework | Available | Engineering | High - Frontend development blocked |
| File Storage Service | Infrastructure | Available (local) | DevOps | Medium - Attachments disabled |
| SMTP Email Service | External | Available | IT Operations | Medium - Notifications disabled |

### Business Dependencies

- Security Audit: Must complete before production launch (Week 5)

- User Training: Support team needs 1 week training before launch (Week 5)

- Executive Approval: Innovation committee must approve scoring criteria (Week 1)

- Data Migration: If replacing existing system, need migration plan (N/A for v1)

### Technical Constraints

- Must use existing PostgreSQL database infrastructure (no NoSQL)

- Must integrate with organizational SSO (no custom auth)

- Must be hosted on-premises initially (cloud migration in v2)

- Must support IE11 for legacy systems (during transition period only)

- Must comply with organizational security policies (no public cloud storage)

### Resource Constraints

- Development team: 2 full-stack engineers

- UX designer: 0.5 FTE (shared resource)

- Timeline: 6 weeks from kickoff to launch

- Budget: $150,000 (includes development, testing, infrastructure)

- Infrastructure: 4 vCPUs, 16GB RAM, 100GB storage

## 8. Risks & Mitigations

| Risk | Impact | Probability | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Low user adoption | High | Medium | - Early user research and feedback- Champion program (early adopters)- Executive sponsorship- Training sessions and demos | Product Manager |
| Slow idea review turnaround | High | High | - Send weekly reminders to reviewers- Dashboard showing overdue reviews- Escalation process after 7 days- Gamification for reviewers (v2) | Innovation Lead |
| Performance degradation with scale | Medium | Medium | - Load testing with 10,000 ideas- Database indexing strategy- Caching layer for common queries- Pagination on all lists | Engineering Lead |
| Data loss or corruption | High | Low | - Automated daily backups- Transaction management- Database replication- Disaster recovery plan | DevOps |
| Security vulnerabilities | High | Medium | - OWASP Top 10 compliance- Penetration testing before launch- Input validation and sanitization- Regular dependency updates | Security Team |
| Scope creep | Medium | High | - Strict change control process- P0/P1/P2 prioritization enforced- Deferred features list for v2- Weekly status reviews | Product Manager |
| SSO integration delays | Medium | Low | - Start integration in Week 1- Fallback to basic auth for dev/staging- Early coordination with IT Security | Engineering Lead |
| File storage costs exceed budget | Low | Low | - Monitor storage usage weekly- File size limits (10MB)- Retention policy (delete after 2 years)- Compression for images | DevOps |

## 9. Timeline & Milestones

### Phase 1: Foundation (Weeks 1-2)

Goal: Backend API, database schema, and core submission flow ready
Deliverables: - PostgreSQL database schema with migrations - ASP.NET Core REST API (CRUD for ideas, users, categories) - Authentication integration with SSO - File upload service with storage - Unit tests (80%+ coverage) - API documentation (OpenAPI/Swagger)

Stories: #107 (DB Schema), #108 (API Endpoints), #109 (Auth Integration), #110 (File Upload)

### Phase 2: Scoring & Workflow (Week 3)

Goal: Scoring system and workflow state management complete
Deliverables: - Scoring API endpoints with weighted calculation - Workflow state machine with transition rules - Email notification service - Integration tests for scoring and workflow - Admin configuration endpoints

Stories: #111 (Scoring System), #112 (Workflow States), #113 (Notifications), #114 (Admin Config)

### Phase 3: Frontend & UX (Week 4)

Goal: React frontend with all P0 features functional
Deliverables: - React components for idea submission, list, detail views - Rich text editor integration - Search and filter UI - Commenting system - Responsive design for mobile/tablet - E2E tests (Playwright)

Stories: #115 (Submission Form), #116 (Idea List), #117 (Detail View), #118 (Comments), #119 (Search/Filter)

### Phase 4: Analytics & Polish (Week 5)

Goal: Analytics dashboard, performance optimization, bug fixes
Deliverables: - Analytics dashboard with charts (Chart.js) - Performance optimization (caching, indexing) - Security audit and fixes - Accessibility audit (WCAG 2.1 AA) - User acceptance testing (UAT)

Stories: #120 (Analytics Dashboard), #121 (Performance), #122 (Security Audit), #123 (A11y)

### Phase 5: Launch Preparation (Week 6)

Goal: Production deployment and user onboarding
Deliverables: - Production infrastructure setup - Data backup and recovery procedures - User training materials (videos, guides) - Support team training - Launch announcement communications - Monitoring and alerting setup

Stories: #124 (Deployment), #125 (Training Materials), #126 (Monitoring)

### Launch Date

Target: 2026-03-17 (Week 6, Monday)
Launch Criteria: - [x] All P0 stories completed - [ ] Security audit passed with no critical issues - [ ] Performance benchmarks met (< 2s page load, < 500ms search) - [ ] UAT completed with 90%+ satisfaction - [ ] Support team trained - [ ] 25+ beta users onboarded - [ ] Monitoring dashboards operational - [ ] Rollback plan documented and tested

## 10. Out of Scope

Explicitly excluded from v1: - Project Management Integration - Deferred to Epic #TBD (Q2 2026) - Reason: Requires API contracts from PM tools, separate architecture needed - AI-Powered Idea Matching - Deferred to Epic #TBD (Q3 2026) - Reason: Requires ML infrastructure, model training, separate team - Gamification System - Deferred to Epic #TBD (Q4 2026) - Reason: Need v1 usage data to design effective rewards - Mobile Native Apps - Deferred to Epic #TBD (2027) - Reason: Responsive web sufficient for v1, native requires separate development cycles - Multi-Language Support - Not planned - Reason: Organization operates in English, i18n architecture complex - Idea Voting System - Deferred to v1.1 - Reason: Scoring by experts is sufficient initially, voting adds complexity - Advanced Reporting - Deferred to v1.2 - Reason: Basic analytics sufficient for launch, can add based on feedback

Future Considerations: - Slack/Teams Integration - Revisit based on user feedback (Q2 2026) - Batch Idea Import - If users need to migrate from spreadsheets (v1.1) - Custom Workflows - If different departments need different processes (v2.0)

## 11. Open Questions

| Question | Owner | Status | Resolution |
| --- | --- | --- | --- |
| What are the exact scoring criteria weights? | Innovation Committee | Open | Meeting scheduled for 2026-02-05 |
| Do we need multi-tenant support for divisions? | Engineering Lead | Open | Clarify with stakeholders by 2026-02-07 |
| Can we use Azure Blob Storage or must be on-prem? | DevOps | Resolved | Must be on-prem for v1, cloud in v2 |
| What is the expected peak concurrent users? | IT Operations | Resolved | 100 concurrent, plan for 200 |
| Should rejected ideas be hidden from submitters? | Product Manager | Open | User research session scheduled 2026-02-06 |
| Do we need SSO for staging environment? | IT Security | Resolved | Basic auth acceptable for staging |
| What’s the file retention policy? | Legal/Compliance | Open | Awaiting legal guidance |

## 12. Appendix

### Research & References

- Market Research: Idea Management Solutions

- Competitor Analysis: IdeaScale, Brightidea, Spigit

- User Interviews: 15 employees across 5 departments

- Technical Feasibility: PostgreSQL Full-Text Search

### Glossary

- Idea: A proposal for improvement, innovation, or problem-solving submitted by a team member

- Score: Numeric evaluation of an idea based on multiple criteria (Impact, Feasibility, Cost, Strategic Alignment)

- Workflow State: Current stage of an idea in the evaluation and implementation process

- Category: Organizational classification for ideas (e.g., Product, Process, Cost Reduction)

- Reviewer: User with permission to score ideas and change their workflow status

- Weighted Score: Calculated total score using configurable weights for each scoring criterion

### Related Documents

- Technical Specification (Database Schema - TBD)

- Technical Specification (API Design - TBD)

- UX Design (Wireframes & Flows - TBD)

- Architecture Decision Record (TBD)

### Category Definitions

Initial categories for launch (configurable by admins): 1. Product Innovation: New features, capabilities, or product lines 2. Process Improvement: Workflow optimizations, efficiency gains 3. Cost Reduction: Ideas that lower operational expenses 4. Customer Experience: Improvements to customer satisfaction 5. Employee Experience: Improvements to workplace culture, tools 6. Technology: Infrastructure, tooling, technical debt 7. Other: Catch-all for uncategorized ideas

### Scoring Criteria Definitions

Impact (1-5 scale): - 1 = Minimal impact, affects < 10 people - 2 = Low impact, affects 10-50 people - 3 = Moderate impact, affects 50-200 people or 5-10% revenue - 4 = High impact, affects 200-500 people or 10-25% revenue - 5 = Transformational impact, affects 500+ people or 25%+ revenue

Feasibility (1-5 scale): - 1 = Very difficult, requires new tech/skills, > 6 months - 2 = Difficult, significant engineering, 3-6 months - 3 = Moderate, some new development, 1-3 months - 4 = Easy, minor changes, 2-4 weeks - 5 = Very easy, quick implementation, < 2 weeks

Cost: - Low = < $10,000 - Medium = $10,000 - $50,000 - High = > $50,000

Strategic Alignment (1-5 scale): - 1 = Not aligned, conflicts with strategy - 2 = Weakly aligned, tangential benefit - 3 = Moderately aligned, supports 1 strategic pillar - 4 = Highly aligned, supports 2+ strategic pillars - 5 = Perfectly aligned, core to strategic objectives

## Review & Approval

| Stakeholder | Role | Status | Date | Comments |
| --- | --- | --- | --- | --- |
| Product Manager Agent | Author | Draft | 2026-02-03 | Initial draft complete |
| Engineering Lead | Technical Reviewer | Pending | TBD | Need to review technical feasibility |
| UX Lead | UX Reviewer | Pending | TBD | Need to review user flows |
| Innovation Committee | Business Sponsor | Pending | TBD | Need to approve scoring criteria |
| IT Security | Security Reviewer | Pending | TBD | Need to review security requirements |

Generated by AgentX Product Manager Agent
Last Updated: 2026-02-03
Version: 1.0